## Slide 1: Software Management Disciplines Project Organization and Responsibilities
(from Part III, Chapter 11 of Royce’ book)

## Slide 2: Topics for Today
Line-Of-Business Organizations
Project Organizations
Evolution of Organizations

## Slide 3: Organization
Line-of-Business
  Organize for return on investment, new business discriminators, market diversification, and profitability.
Project
  Organize for cost, schedule and quality of specific deliverables.
both
  Organize for career growth, job satisfaction, and opportunity for employees

## Slide 4: Line of-Business Organization

## Slide 5: Project Organization & Responsibilities

## Slide 6: Infrastructure
Project administration
  Time accounting systems, contracts, pricing, terms and conditions, corporate information systems integration.
Engineering skill centers
  Custom tools repository, bid and proposal support, research and development.
Professional development
  Internal training, personnel recruitment, personnel skills database, library, technical publications.

## Slide 7: Software Management Team Activities

## Slide 8: Software Management Team
Primary concern:
  Balance for delivering to stakeholders – customers, higher management, users, developers.
Main responsibilities:
  Planning, execution, adaptation, resource management, setting priorities, controlling, taking responsibility for quality.

## Slide 9: Software Architecture Team Activities

## Slide 10: Architecture Team
Domain experience
  To produce an architecture and design and a use case view.
Software technology
  To produce a process view (concurrency and control, and component and deployment views.

## Slide 11: Software Development Team Activities

## Slide 12: Development Team Skill Set
Commercial component
  Specialists with detailed knowledge of commercial components.
Database specialists
Graphical user interfaces
  Display organization, user interactions, outputs, control needs.
Operating systems and networking
  Specialists in execution of multiple software objects on a network of hardware resources; control issues for initialization, synchronization, resource sharing, and inter-object communications.
Domain applications

## Slide 13: Software Assessment Team Activities

## Slide 14: Software Project Team Evolution

## Slide 15: Assignment for Next Class Meeting
Read Chapter 11 of Royce’ book, on project organization.
  Learn and discuss the similarities and the differences between the Line-of.-Business organization and the Software Project organization.
  Learn and discuss the responsibilities of the software management organization.